|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Project Title** | | | Design and Real-time Implementation of an Intelligent Classroom using IoT, AI and Cloud Architecture | | | |
| **Batch No** | | | 71 | | | |
| **Week Starting Date** | | | 22/02/2021 | **Week Ending Date** | | 28/02/2021 |
| **Name** | | | Akshaya Visvanathan  Bhavan Naik  Akhil S Kumar  Atharva Moghe | **SRN** | | PES2201800089  PES2201800047  PES2201800137  PES2201800131 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Extension to Smart Campus | | 23/02 | Completed | |
| 2 | | Gantt Chart for Scheduling | | 25/02 | Completed | |
| 3 | | Dashboard Implementation Planning | | 26/02 | Completed | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Review-II PPT Preparation | | | 26/02 | In Progress | |
| 2 | Add Humanitarian side to the Project | | | 26/02 | In Progress | |
| 3 | Studies about Edge Computing | | | 27/02 | In Progress | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Review-II Presentation | | 28/02 | For Next Week | |
| 2 | | Project Requirements Specification | | 28/02 | For Next Week | |
| 3 | | Internal Funding Document | | 28/02 | For Next Week | |

|  |  |  |
| --- | --- | --- |
| Signature of Project Guide  With Name | Signature of Project  Coordinator | Signature of Chairperson |

|  |
| --- |
| **(Dr. Annapurna)** |