|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Project Title** | | | Design and Real-time Implementation of an Intelligent Classroom using IoT, AI and Cloud Architecture | | | |
| **Batch No** | | | 71 | | | |
| **Week Starting Date** | | | 01/03/2021 | **Week Ending Date** | | 07/03/2021 |
| **Name** | | | Akshaya Visvanathan  Bhavan Naik  Akhil S Kumar  Atharva Moghe | **SRN** | | PES2201800089  PES2201800047  PES2201800137  PES2201800131 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Review-II PPT Completion | | 05/03 | Completed | |
| 2 | | Project Requirement Specification | | 06/03 | Completed | |
| 3 | | Internal Funding Document | | 06/03 | Completed | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Add Humanitarian side to the Project | | | 05/03 | In Progress | |
| 2 | Studies about Edge Computing | | | 05/03 | In Progress | |
| 3 | Application for Internal Funding | | | 06/03 | In Progress | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Review-II Presentation | | 07/03 | For Next Week | |
| 2 | | Review for Internal Funding | | 07/03 | For Next Week | |
| 3 | | Submit for Internal Funding | | 07/03 | For Next Week | |

|  |  |  |
| --- | --- | --- |
| Signature of Project Guide  With Name | Signature of Project  Coordinator | Signature of Chairperson |

|  |
| --- |
| **(Dr. Annapurna)** |