|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Project Title** | | | Design and Real-time Implementation of an Intelligent Classroom using IoT, AI and Cloud Architecture | | | |
| **Batch No** | | | 71 | | | |
| **Week Starting Date** | | | 12/04/2021 | **Week Ending Date** | | 18/04/2021 |
| **Name** | | | Akshaya Visvanathan  Bhavan Naik  Akhil S Kumar  Atharva Moghe | **SRN** | | PES2201800089  PES2201800047  PES2201800137  PES2201800131 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | High Level Design Document | | 12/04 | Completed | |
| 2 | | Review-3 PPT Submission | | 12/04 | Completed | |
| 3 | | Final Report and Plagiarism Report | | 12/04 | Completed | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Additional Literature Survey | | | 15/04 | In Progress | |
| 2 | Expansion of project | | | 16/04 | In Progress | |
| 3 | Studies about ML/AI analysis to be used | | | 16/04 | In Progress | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Cost Report | | 18/04 | For Next Week | |
| 2 | | Studies about ML/AI analysis to be used | | 18/04 | For Next Week | |
| 3 | | Review-3 Documents Submission | | 18/04 | For Next Week | |

|  |  |  |
| --- | --- | --- |
| Signature of Project Guide  With Name | Signature of Project  Coordinator | Signature of Chairperson |

|  |
| --- |
| **(Dr. Annapurna)** |